SNATCHIT

Production Architecture Audit

React Native + Expo + Supabase  |  Miami Nightlife Ticket Auctions

# Executive Summary

SnatchIt is a well-structured auction app with a solid foundation. Auth, listings CRUD, realtime bidding, and outbid detection are functional. The codebase shows disciplined architecture: clean separation of hooks, proper ref-based stale closure prevention, and thoughtful realtime reconnect handling. However, several critical server-side pieces are missing (RPCs referenced but not defined in schema), payment integration is unfinished, and there are RLS gaps that would block a production launch.

# Progress Assessment

| MVP Completeness | ~65% |
| --- | --- |
| Production-Ready | ~35% |

MVP blockers: missing RPCs, no payment processor, no auction auto-finalization cron, no push notifications. Production blockers: RLS hardening, rate limiting, input sanitization, error monitoring, and CI/CD.

# Feature Status Matrix

| Feature | Status | Notes |
| --- | --- | --- |
| Auth (email/pwd) | WORKING | Session persistence, stale token handling, auto-refresh. Solid. |
| Create Listing | WORKING | Multi-step form, image upload, validation, storage upload all functional. |
| Home Feed | WORKING | Realtime INSERT/UPDATE, shared countdown ticker, status badges, pull-to-refresh. |
| Place Bid | WORKING | Trigger-based validation, atomic current_bid update, realtime broadcast. |
| Outbid Detection | WORKING | INSERT-driven haptics with false-positive prevention. No render-effect leaks. |
| My Bids Screen | WORKING | Collapsed by listing, correct WINNING/OUTBID/WON/LOST badges. |
| Realtime Subscriptions | WORKING | Reconnect catch-up, duplicate guards, singleton channels. Well-architected. |
| Buy Now Flow | PARTIAL | reserve_buy_now and mark_listing_sold RPCs called but NOT in schema.sql. Will 404. |
| Auction Finalization | PARTIAL | finalize_auction RPC called client-side but NOT defined server-side. |
| Checkout / Payment | PARTIAL | UI exists. Stripe not integrated. Bid-mode pay button disabled. |
| Profile Screen | PARTIAL | Avatar upload works. Seller stats query exists but wallet is display-only. |
| Watchlist | MISSING | WatchlistEntry type defined. WatchButton component exists. No DB table. |
| Push Notifications | MISSING | No notification infrastructure. Critical for outbid alerts when app backgrounded. |
| Auction Cron/Edge Fn | MISSING | No server-side scheduler to finalize expired auctions automatically. |
| Storage RLS (avatars) | MISSING | avatars bucket has no RLS policies defined in schema. Upload may fail or be open. |
| Legacy Auction Types | INCORRECT | Auction/AuctionProfile types diverge from Listing schema. Dual data model risk. |

# Critical Fixes (Must Fix Before Any Release)

## 1. Missing RPCs Will Crash the App

The client calls three Supabase RPCs that do not exist in schema.sql: reserve_buy_now, mark_listing_sold, and finalize_auction. These will throw runtime 404 errors. They must be created as SECURITY DEFINER functions with proper validation. The Buy Now flow and auction winner logic are completely broken without them.

## 2. RLS Gaps: Sellers Can Overwrite Any Field

The listings UPDATE policy allows sellers to update ANY column on their own listings, including current_bid, auction_status, winner_user_id, and status. A malicious seller could mark their own listing as sold or manipulate the bid. Fix: restrict updatable columns via a column-level RLS policy or use an RPC for state transitions.

## 3. No Bid Self-Prevention

Nothing stops a seller from bidding on their own listing. The validate_and_apply_bid trigger checks amount and expiry but not bidder_id vs seller_id. Add a check: IF new.bidder_id = (SELECT seller_id FROM listings WHERE id = new.listing_id) THEN RAISE EXCEPTION.

## 4. No Auction Auto-Finalization

Auctions only finalize when someone opens the listing detail screen after expiry. If nobody views the listing, it stays in limbo. Deploy a Supabase Edge Function or pg_cron job that runs every 60 seconds to finalize expired auctions and determine winners.

## 5. Avatars Bucket: No Storage Policies

The schema defines storage policies only for auction-media. The avatars bucket has zero RLS rules, meaning either uploads will fail (if RLS is enabled) or anyone can write to anyone's avatar path. Add matching owner-scoped policies.

# Architecture & Technical Debt

## Dual Data Model

Legacy Auction/AuctionProfile types coexist with the Listing/Profile types. The auction/* route screens and useAuctionRealtime hook reference the old model. This creates confusion and divergent behavior. Consolidate onto the Listing model and delete legacy types.

## Schema vs. App Type Mismatch

The Listing TypeScript type includes fields (status, reserved_by, reserved_until, auction_status, winner_user_id, winning_bid_amount, ended_at, sold_at, updated_at) that are NOT in schema.sql. These come from migrations that are referenced but not all present. This makes the schema.sql unreliable as a source of truth.

## Client-Side Price Calculations

Service fee (5%) is calculated on the client and passed as a URL param to checkout. This is easily tampered with. All pricing math must happen server-side in the RPC that processes payment.

## No Rate Limiting on Bids

A user can fire hundreds of bids per second. The trigger validates amount but has no throttle. Add a check: reject bids from the same user within N seconds of their last bid.

## Profiles SELECT RLS Too Restrictive

Profiles can only be read by the owner (id = auth.uid()). This means the bid history profiles join will return null for other users' names. Add a public SELECT policy with limited columns (display_name, avatar_url, is_verified_buyer).

# Can Ship MVP If We Fix...

- Create the 3 missing RPCs (reserve_buy_now, mark_listing_sold, finalize_auction). Without these, Buy Now and auction winner flows are completely broken.

- Fix profiles SELECT RLS to allow public reads of display_name/avatar. Bid history shows null names without this.

- Add avatars bucket storage policies mirroring the auction-media pattern. Profile avatar upload is broken without them.

- Integrate Stripe (or placeholder) for bid-won checkout. The bid-mode checkout button is disabled. Winners can't pay.

- Deploy auction finalization cron/Edge Function. Otherwise auctions only finalize on manual screen visit.

# Prioritized Roadmap (Next 5 Steps)

## Step 1: Server-Side RPCs + Schema Consolidation

Write and deploy reserve_buy_now, mark_listing_sold, finalize_auction, and release_reservation as SECURITY DEFINER functions. Merge all migration columns into a single authoritative schema.sql. Estimated: 1 day.

## Step 2: RLS Hardening

Add public profiles SELECT (limited columns). Restrict listings UPDATE to safe columns only. Add seller self-bid prevention to the trigger. Add avatars bucket policies. Estimated: 0.5 day.

## Step 3: Auction Auto-Finalization

Deploy a Supabase Edge Function (or pg_cron) that runs every 60s, queries listings WHERE ends_at < now() AND auction_status = 'active', and calls finalize_auction for each. Estimated: 0.5 day.

## Step 4: Stripe Integration

Wire Stripe Checkout or Payment Intents for both Buy Now confirmation and bid-won payment. Move all price/fee calculations server-side. Estimated: 2–3 days.

## Step 5: Push Notifications + Legacy Cleanup

Integrate Expo Push Notifications for outbid alerts when backgrounded. Delete legacy auction/* routes, useAuctionRealtime, and Auction/AuctionProfile types. Add the watchlist table if shipping that feature. Estimated: 1–2 days.

# What's Done Well

- Realtime architecture is production-grade: singleton channels, reconnect catch-up, dedup guards, no subscription thrash.

- Outbid detection is correctly INSERT-driven with false-positive prevention—no render-effect leaks.

- Auth handling is thorough: stale token detection, auto-signout, loading gates prevent flash of wrong state.

- Shared countdown ticker pattern (single setInterval for all cards) is efficient and flicker-free.

- Trigger-based bid validation (BEFORE INSERT, FOR UPDATE lock) is the right pattern—atomic and bypass-proof.

- Clean TypeScript types mirror schema well (once schema catches up).

Bottom line: The client-side architecture is strong. The critical gap is server-side: missing RPCs, RLS holes, and no automated auction lifecycle. Fix those 5 items and you have a shippable MVP.