SNATCHIT

Phase 1 Verification Audit

Post-implementation integrity check  |  Steps 1.1–1.6  |  Backend only

# Verdict

| MVP Readiness (was ~65%) | ~82% |
| --- | --- |
| Production Readiness (was ~35%) | ~48% |
| Phase 1 Steps Fully Passed | 4 of 6 (2 have bugs) |

Phase 1 delivered the structural foundation correctly. All 4 RPCs exist, schema columns are consolidated, storage policies are in place. However, two hidden bugs will cause runtime failures: a missing column reference in the profiles_public view, and a broken PostgREST join key in the bid query.

# Step-by-Step Verification

| Step | Deliverable | Result | Notes |
| --- | --- | --- | --- |
| 1.1 | Schema consolidation + missing columns | PASS | All 10 missing listing columns added (status, reserved_by, reserved_until, sold_at, updated_at, auction_status, winner_user_id, winning_bid_amount, ended_at). All 6 missing profile columns added (display_name, avatar_path, phone_number, is_verified_buyer, is_verified_seller, wallet_balance). updated_at trigger exists. Defaults correct. CHECK constraints present. |
| 1.2 | reserve_buy_now RPC | PASS | SELECT FOR UPDATE lock present. Checks sold state, auction expiry, existing reservation by other user. Handles re-reservation by same user. Interval cast correct. SECURITY DEFINER + SET search_path = public. Params match frontend call exactly (p_listing_id, p_user_id, p_minutes). |
| 1.3 | mark_listing_sold + release_reservation RPCs | PASS | mark_listing_sold: Idempotent on already-sold. Verifies reserved_by = caller. Resets to active on expired reservation (good). release_reservation: No-op on sold/not-found. Only releases if reserved_by = caller. Both have FOR UPDATE locks. Both have SECURITY DEFINER + SET search_path. |
| 1.4 | finalize_auction RPC | PASS | Checks auction_status = 'active' AND ends_at <= now(). SELECT FOR UPDATE on listing. Finds top bidder by amount DESC LIMIT 1. Handles no-bids case (ends with no winner). Sets auction_status, winner_user_id, winning_bid_amount, ended_at. Params match frontend: p_listing_id. |
| 1.5 | Profiles public view + bid join fix | FAIL | TWO BUGS FOUND. See detailed findings below. |
| 1.6 | Avatars bucket storage policies | PASS | Bucket created with 5MB limit, correct MIME types. Public read, owner upload, owner delete policies all present. Path pattern matches frontend (userId/avatar_*). Uses same foldername()[1] trick as auction-media. |

# Critical Bugs Found

## Bug #1: avatar_url Column Does Not Exist (RUNTIME CRASH)

Risk: HIGH — View creation will fail in Postgres

The profiles_public view (schema.sql line 529) selects avatar_url from public.profiles. But avatar_url was never added as a column. The schema only adds avatar_path (line 240). The original profiles CREATE TABLE (line 13) also has no avatar_url column.

The profiles TS type does list avatar_url (line 18 in types/index.ts), calling it a “legacy full-URL column.” This suggests it may exist in the live Supabase database from a prior manual migration, but it is NOT in schema.sql. If schema.sql is run on a fresh database, the CREATE VIEW will throw: “column profiles.avatar_url does not exist.”

Fix: Either add avatar_url to the ALTER TABLE block (as text, nullable), OR remove it from the view and update the BIDS_SELECT to request avatar_path instead. Prefer the former for backward compat.

## Bug #2: PostgREST Cannot Join bids → profiles_public (SILENT NULL)

Risk: HIGH — Bid history names will return null

The BIDS_SELECT constant in useListingRealtime.ts was updated to: '*, profiles_public(full_name, display_name, avatar_url)'. PostgREST resolves joins via foreign keys. bids.bidder_id references auth.users(id), and profiles.id references auth.users(id). PostgREST can detect the path bids → auth.users → profiles because both share the same PK/FK relationship through auth.users.

However, profiles_public is a VIEW, not a table. PostgREST auto-detects relationships for tables with foreign keys, but views have no foreign keys. There is no FK from bids to profiles_public. PostgREST will return a 400 error or silently return null for the join.

Fix option A (recommended): Revert BIDS_SELECT to '*, profiles(full_name, display_name, avatar_url)' and instead fix the RLS: add a second profiles SELECT policy allowing authenticated users to read any row. This is safe because the existing owner-only policy was overly restrictive—in practice, display_name and avatar are not sensitive data.

Fix option B: Keep the view but add a hint: '*, profiles_public!inner(full_name, ...)'. However, PostgREST foreign key detection on views requires Postgres 12+ and a proper GRANT. This is fragile and not recommended.

## Bug #3 (Minor): Bid TS Type Key Mismatch

Risk: MEDIUM — Silent data loss on frontend

The Bid TypeScript type (src/types/index.ts line 87) has the property profiles?: Pick<Profile, ...>. But the query now joins profiles_public, so the response JSON key will be profiles_public, not profiles. The frontend reads bid.profiles?.display_name, which will always be undefined. The comment on line 86 still references the old join.

Fix: If using Fix option A for Bug #2 (revert to profiles table join), this is auto-resolved. If keeping profiles_public, rename the TS property to profiles_public and update all reads.

# Additional Observations

## wallet_balance Type Conflict

Risk: LOW

schema.sql defines wallet_balance as int (line 244), but 001_profile_additions.sql defines it as numeric(10,2) (line 11). If the migration ran first and then schema.sql runs, the ADD COLUMN IF NOT EXISTS will skip because the column already exists—but with a different type. Not a crash, but the TS type expects number and the precision behavior differs between int and numeric. Recommend aligning both to numeric(10,2) for currency.

## Legacy Migration 001 References public.auctions

Risk: LOW

The migration at 001_profile_additions.sql (lines 14–18) tries to ALTER TABLE public.auctions, which doesn’t exist in the schema. This will error on a fresh database run. It’s a dead migration from the legacy dual-model era. Should be deleted or guarded.

## Listings UPDATE RLS Still Wide Open

Risk: HIGH — but scoped to Phase 2

Confirmed: the 'listings: seller update' policy (schema.sql line 118) still allows sellers to UPDATE any column on their listings. This includes current_bid, auction_status, winner_user_id, and status. Phase 1 did not address this (correctly—it was scoped for Phase 2 Step 2.1). But it remains the single biggest security hole in the app.

## No Seller Self-Bid Prevention

Risk: HIGH — scoped to Phase 2

validate_and_apply_bid (schema.sql line 158) still has no check for bidder_id vs seller_id. Sellers can bid on their own listings. Correctly deferred to Phase 2 Step 2.2.

## set_updated_at Trigger Lacks SECURITY DEFINER

Risk: LOW

The set_updated_at function (line 262) uses default security (INVOKER). This is fine since it only touches the row being updated and runs inside the same transaction. Not a bug, but inconsistent with the other functions which all use SECURITY DEFINER.

# Recommended Immediate Actions

Before proceeding to Phase 2, fix the two critical bugs:

- Add avatar_url text column to profiles (one ALTER TABLE line), OR remove it from the view and update BIDS_SELECT to use avatar_path.

- Revert BIDS_SELECT from profiles_public(...) back to profiles(...) and add a public SELECT policy on profiles for authenticated users. Update the Bid TS type comment. This is the cleanest fix—it eliminates the view join issue entirely.

- Delete or guard the legacy 001 migration that references public.auctions.

Estimated fix time: 15–20 minutes. After that, Phase 1 is fully PASS and Phase 2 can proceed.

Bottom line: Phase 1 is 90% correct. The RPCs are solid, well-guarded, and production-quality. Two join-related bugs in Step 1.5 will cause bid history to silently return null names. Fix those two issues (~15 min) and Phase 1 is complete.