SNATCHIT

Implementation Prompt Roadmap

14 sequenced Claude prompts to fix every audit issue  |  Generated from Systems Audit

# Roadmap Overview

| Phase | Steps | Time Est. | Focus | Outcome |
| --- | --- | --- | --- | --- |
| Phase 1: MVP Stabilization | 6 | 3–4 hours | Backend RPCs + RLS | All core flows functional |
| Phase 2: Production Hardening | 5 | 3–5 hours | Security + Automation | Safe for real users |
| Phase 3: Scale & Growth | 4 | 3–6 days | Payments + Notifs | Revenue-ready product |

# PHASE 1 — MVP Stabilization

Fix every issue that causes runtime crashes or broken core flows. Backend-only. No frontend changes except one constant update.

## Step 1.1: Consolidate Schema + Add Missing Columns

Problem: schema.sql is missing columns that the app's TypeScript types expect (status, reserved_by, reserved_until, auction_status, winner_user_id, winning_bid_amount, ended_at, sold_at, updated_at). Migrations exist but aren't merged.

Why now: Every subsequent RPC depends on these columns existing. Must be first.

| Difficulty: Easy | Time: 30 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on the SnatchIt app (React Native + Expo + Supabase). Read supabase/schema.sql and src/types/index.ts. The Listing TS type

has fields NOT in schema.sql: status (default 'active'), reserved_by, reserved_until, sold_at, updated_at, auction_status (default

'active'), winner_user_id, winning_bid_amount, ended_at. Also profiles is missing: display_name, avatar_path, phone_number,

is_verified_buyer, is_verified_seller, wallet_balance. Task: Add all missing columns to the CREATE TABLE statements in schema.sql using

ALTER TABLE IF NOT EXISTS patterns at the bottom. Add an updated_at trigger for listings. Do NOT rewrite the full file—show only the SQL

block to append. Do NOT touch any frontend files.

## Step 1.2: Create reserve_buy_now RPC

Problem: Client calls supabase.rpc('reserve_buy_now') but the function doesn't exist. Buy Now crashes with 404.

Why now: Buy Now is a core revenue flow. Dead without this.

| Difficulty: Medium | Time: 45 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read src/screens/ListingDetailScreen.tsx to see how reserve_buy_now is called (params: p_listing_id uuid,

p_user_id uuid, p_minutes int). Write a SECURITY DEFINER PL/pgSQL function that: 1) SELECTs the listing FOR UPDATE, 2) Checks status =

'active' (not already reserved/sold), 3) Checks listing hasn't ended, 4) Sets status='reserved', reserved_by=p_user_id,

reserved_until=now()+interval, 5) If already reserved by another user and not expired, raises 'already reserved', 6) If sold, raises 'sold'.

Output ONLY the CREATE OR REPLACE FUNCTION block. No frontend changes.

## Step 1.3: Create mark_listing_sold + release_reservation RPCs

Problem: Both RPCs called from checkout/[id].tsx but don't exist.

Why now: Checkout is broken. Reservation cleanup on back-nav is broken.

| Difficulty: Medium | Time: 45 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read app/checkout/[id].tsx. It calls: 1) supabase.rpc('mark_listing_sold', {p_listing_id, p_user_id}) on

confirm, 2) supabase.rpc('release_reservation', {p_listing_id, p_user_id}) on unmount. Write TWO SECURITY DEFINER functions:

mark_listing_sold: SELECT FOR UPDATE, verify reserved_by = p_user_id AND reserved_until > now(), set status='sold', sold_at=now(). Raise if

not reserved by this user or expired. release_reservation: SELECT FOR UPDATE, verify reserved_by = p_user_id AND status='reserved', set

status='active', reserved_by=null, reserved_until=null. No-op if already sold. Output ONLY the two CREATE OR REPLACE FUNCTION blocks. No

frontend changes.

## Step 1.4: Create finalize_auction RPC

Problem: Client calls supabase.rpc('finalize_auction') but it doesn't exist. Auction winners are never determined.

Why now: Without this, no auction can complete. Winner logic is dead.

| Difficulty: Medium | Time: 45 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read src/screens/ListingDetailScreen.tsx—it calls supabase.rpc('finalize_auction', {p_listing_id}). Write a

SECURITY DEFINER function that: 1) SELECTs the listing FOR UPDATE, 2) Checks auction_status='active' AND ends_at <= now(), 3) Finds highest

bid from bids table for this listing (ORDER BY amount DESC LIMIT 1), 4) If bid exists: sets auction_status='ended',

winner_user_id=top_bidder, winning_bid_amount=top_amount, ended_at=now(), 5) If no bids: sets auction_status='ended', ended_at=now() (no

winner). Raise if auction not active or not expired. Output ONLY the CREATE OR REPLACE FUNCTION block.

## Step 1.5: Fix Profiles SELECT RLS

Problem: Profiles RLS only allows owner reads. Bid history join returns null for other users' names.

Why now: Bid history is visually broken—every bidder shows as anonymous.

| Difficulty: Easy | Time: 15 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read supabase/schema.sql profiles RLS section. Currently only 'profiles: owner select' exists (using id =

auth.uid()). The bid history uses select('*, profiles(full_name, display_name, avatar_url)') which returns null for other users. Task: Add a

new policy 'profiles: public read' that allows SELECT for authenticated users on columns display_name, full_name, avatar_url,

is_verified_buyer, is_verified_seller. Since RLS can't restrict columns, create a VIEW public.profiles_public exposing only those safe

columns, grant SELECT to authenticated, and update the bid query to join on profiles_public instead. Output: 1) The SQL for the view +

grant, 2) The one-line change in useListingRealtime.ts BIDS_SELECT constant. Nothing else.

## Step 1.6: Add Avatars Bucket Storage Policies

Problem: avatars bucket has zero RLS policies. Uploads will fail or be unprotected.

Why now: Profile screen avatar upload is broken without this.

| Difficulty: Easy | Time: 15 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read supabase/schema.sql block 5 (storage policies for auction-media). The avatars bucket exists but has NO

policies. Read src/lib/avatarImage.ts to see the upload path pattern: userId/avatar_timestamp.ext. Write storage policies matching the

auction-media pattern: 1) Public read for bucket_id='avatars', 2) Owner upload with auth.uid()::text = (storage.foldername(name))[1], 3)

Owner delete same pattern. Also add the bucket INSERT if not exists. Output ONLY the SQL block to append to schema.sql.

# PHASE 2 — Production Hardening

Close security holes, add automation, and move sensitive calculations server-side. Ship-blocking for real users.

## Step 2.1: Restrict Listings UPDATE RLS

Problem: Sellers can UPDATE any column including current_bid, winner_user_id, auction_status.

Why now: A malicious seller can fake a sale or manipulate bids.

| Difficulty: Medium | Time: 30 min | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. The listings UPDATE policy allows sellers to update ALL columns. Read src/screens/CreateListingScreen.tsx to

identify which columns sellers legitimately need to update (event_name, venue, neighborhood, event_date, event_time, ticket_type, quantity,

transfer_method, restrictions, cover_image_path, buy_now_enabled, buy_now_price). Task: Replace the 'listings: seller update' policy. Option

A (recommended): Create an RPC update_listing that accepts only safe columns and performs the UPDATE inside SECURITY DEFINER. Option B: Use

a BEFORE UPDATE trigger that raises an exception if current_bid/auction_status/winner_user_id/status columns differ from OLD values unless

called by a SECURITY DEFINER context. Output the SQL only. Recommend Option A and implement it.

## Step 2.2: Add Seller Self-Bid Prevention

Problem: Sellers can bid on their own listings. No check in validate_and_apply_bid.

Why now: Shill bidding is fraud. Must block before public launch.

| Difficulty: Easy | Time: 15 min | Risk if skipped: HIGH |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read the validate_and_apply_bid() trigger in supabase/schema.sql. It checks amount > current_bid and auction

not ended, but does NOT check if the bidder is the seller. Add a check after the 'Listing not found' guard: SELECT seller_id INTO

v_seller_id FROM listings WHERE id = new.listing_id. IF new.bidder_id = v_seller_id THEN RAISE EXCEPTION 'You cannot bid on your own

listing.'. Output ONLY the updated CREATE OR REPLACE FUNCTION block for validate_and_apply_bid. No other changes.

## Step 2.3: Add Bid Rate Limiting

Problem: No throttle on bids. Users can spam hundreds per second.

Why now: Prevents abuse and DB overload under auction pressure.

| Difficulty: Easy | Time: 20 min | Risk if skipped: HIGH |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read validate_and_apply_bid() in schema.sql. Add rate limiting: after the existing guards, SELECT created_at

INTO v_last_bid FROM bids WHERE listing_id = new.listing_id AND bidder_id = new.bidder_id ORDER BY created_at DESC LIMIT 1. IF v_last_bid IS

NOT NULL AND now() - v_last_bid < interval '3 seconds' THEN RAISE EXCEPTION 'Please wait before bidding again.'. Output ONLY the modified

function. No frontend changes.

## Step 2.4: Deploy Auction Auto-Finalization

Problem: Auctions only finalize when someone manually visits the detail screen.

Why now: Unviewed auctions stay in limbo forever. Winners never determined.

| Difficulty: Hard | Time: 1–2 hours | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt (Supabase project). Auctions only finalize on manual screen visit via client-side RPC call. We need server-side

automation. Write a Supabase Edge Function (Deno/TypeScript) at supabase/functions/finalize-expired-auctions/index.ts that: 1) Queries

listings WHERE auction_status='active' AND ends_at < now(), 2) For each, calls the finalize_auction RPC (already created in step 1.4), 3)

Logs results. Also provide the pg_cron SQL to schedule it every 60 seconds as an alternative: SELECT cron.schedule('finalize-auctions', '* *

* * *', $$SELECT ... $$). Output the Edge Function file AND the pg_cron alternative SQL. No frontend changes.

## Step 2.5: Move Price Calculations Server-Side

Problem: Service fee (5%) is computed client-side and passed as URL param. Easily tampered.

Why now: Users could modify the fee to zero. Financial integrity risk.

| Difficulty: Medium | Time: 45 min | Risk if skipped: HIGH |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read app/checkout/[id].tsx and src/screens/ListingDetailScreen.tsx. Currently fee = Math.round(price * 0.05) is

computed client-side and passed via router params. Task: 1) Modify mark_listing_sold RPC to compute fee server-side and return {subtotal,

fee, total} as JSON. 2) Modify the checkout screen to read the total from the RPC response instead of URL params. Output: the updated SQL

function signature with fee calculation, and the minimal edits to checkout/[id].tsx (only the changed lines, not the full file).

# PHASE 3 — Scale & Growth

Revenue enablement and growth features. Payments, notifications, and codebase cleanup.

## Step 3.1: Stripe Integration

Problem: No payment processor. Bid-won checkout button is disabled.

Why now: Cannot collect money. Revenue = zero without this.

| Difficulty: Hard | Time: 2–3 days | Risk if skipped: CRITICAL |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt (React Native + Expo). Checkout exists at app/checkout/[id].tsx with a disabled Stripe button. Task: 1) Create a

Supabase Edge Function supabase/functions/create-checkout-session/index.ts that receives {listing_id, user_id, mode} and creates a Stripe

Checkout Session via stripe npm package. Compute subtotal + 5% fee server-side. Return the session URL. 2) In checkout/[id].tsx, replace the

disabled button with a call to this Edge Function, then open the returned URL via Linking.openURL(). Show only the Edge Function skeleton

(no full file) and the minimal edits to the checkout screen (changed lines only). Do NOT output full files.

## Step 3.2: Push Notifications for Outbid

Problem: No push notification infrastructure. Outbid alerts only work in-app.

Why now: Users miss outbid alerts when app is backgrounded. Losing bidders = lost revenue.

| Difficulty: Hard | Time: 1–2 days | Risk if skipped: HIGH |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt (Expo). Outbid detection works in-app via haptics but there are no push notifications. Task: 1) Add

expo-notifications setup: describe the changes needed in app.json (plugins) and the hook to register push token + save to

profiles.push_token column. 2) Write a Supabase database webhook or trigger that fires on bids INSERT: for each bid, find the previous

highest bidder, look up their push_token from profiles, and send an Expo push notification via fetch to

https://exp.host/--/api/v2/push/send. Output: the SQL for the push_token column, the trigger/webhook approach, and the minimal Expo

notification registration hook. Skeleton only, no full files.

## Step 3.3: Legacy Cleanup: Delete Dual Data Model

Problem: Auction/AuctionProfile types and auction/* routes coexist with Listing model. Causes confusion.

Why now: Technical debt. Two models for same entity = bugs and maintenance cost.

| Difficulty: Easy | Time: 30 min | Risk if skipped: LOW |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read src/types/index.ts (the Auction, AuctionProfile, WatchlistEntry types at the bottom) and identify all

files importing them. Also read src/hooks/useAuctionRealtime.ts and app/auction/[id]/index.tsx. Task: 1) List every file that imports

Auction, AuctionProfile, or useAuctionRealtime. 2) For each file, describe the one-line change to migrate it to use Listing/Profile types

and useListingRealtime instead. 3) List the files safe to delete entirely (auction/* routes, useAuctionRealtime.ts). 4) Show the lines to

remove from src/types/index.ts. Output a checklist only—no full file rewrites.

## Step 3.4: Add Watchlist Table + Policies

Problem: WatchlistEntry type and WatchButton component exist but no database table.

Why now: Feature is wired on frontend but silently fails on backend.

| Difficulty: Easy | Time: 20 min | Risk if skipped: LOW |
| --- | --- | --- |

PROMPT — Copy & paste into Claude:

You are working on SnatchIt. Read src/types/index.ts (WatchlistEntry type) and src/components/auction/WatchButton.tsx. The component likely

calls supabase from/insert/delete on a watchlist table that doesn't exist. Write the SQL: CREATE TABLE public.watchlist (id uuid PK default

gen_random_uuid(), user_id uuid NOT NULL REFERENCES auth.users(id), listing_id uuid NOT NULL REFERENCES public.listings(id) ON DELETE

CASCADE, created_at timestamptz default now(), UNIQUE(user_id, listing_id)). Add RLS: users can SELECT/INSERT/DELETE their own rows. Add

index on listing_id. Output ONLY the SQL block.

# Execution Notes

Run prompts in exact sequence. Each prompt assumes the previous step's output has been applied to the codebase.

All Phase 1 prompts target supabase/schema.sql only. No frontend deploys needed until Phase 2 Step 2.5.

After Phase 1 completion, re-run the app and verify: Buy Now flow, auction finalization on screen visit, bid history showing names, avatar upload.

Phase 2 can be parallelized: Steps 2.1–2.3 (security) are independent of 2.4 (cron) and 2.5 (pricing).

Phase 3 steps are independent of each other and can be assigned to different developers.

Total estimated time: 5–7 days for one developer. 2–3 days with parallelization in Phase 3.