SNATCHIT

Beta Launch Plan

Ruthless Execution Playbook

March 24, 2026

Miami Music Week: March 23–29, 2026

VERDICT: YES, you can launch beta this week. One SQL statement unblocks everything.

# SECTION 1 — Executive Verdict

## Can you launch beta this week?

Yes. The payment system is 90% built. The single blocker is a missing database column that takes 30 seconds to fix.

## What is the single biggest blocker?

The stripe_connect_id column does not exist on the profiles table. No migration ever created it. This causes "Set Up Payouts" to fail for every seller.

The fix is one SQL statement in Supabase SQL Editor:

ALTER TABLE public.profiles
  ADD COLUMN IF NOT EXISTS stripe_connect_id text;

## What is the fastest safe path?

Run the SQL above. This unblocks seller onboarding immediately.

Replace the placeholder Stripe test key in .env.development with your real test key.

Verify STRIPE_SECRET_KEY is set in Supabase Edge Function secrets.

Test one end-to-end payment: list a ticket, buy it, confirm seller gets paid.

Ship. Everything else can be done post-beta or manually.

Total estimated time to unblock: 2–4 hours. Not days. Hours.

# SECTION 2 — Critical Payment Audit Breakdown

### stripe_connect_id column missing from profiles table

What it means: The code tries to read and write a column that doesn't exist in the database. Every seller payout flow crashes.

Blocks beta? YES — hard blocker

Action: Run one ALTER TABLE statement. Zero code changes needed.

### STRIPE_SECRET_KEY may not be set in Supabase secrets

What it means: Edge functions that talk to Stripe will all fail silently if the secret key isn't configured.

Blocks beta? YES — hard blocker if not set

Action: Run: supabase secrets set STRIPE_SECRET_KEY=sk_test_... (one CLI command)

### Stripe publishable key is still a placeholder

What it means: .env.development has pk_test_YOUR_TEST_KEY_HERE instead of a real key. PaymentSheet won't initialize.

Blocks beta? YES — hard blocker

Action: Replace the placeholder with your actual Stripe test publishable key.

### No stripe_connect_status tracking

What it means: App can't tell if a seller's Stripe account is pending, active, or restricted. It only checks if stripe_connect_id exists.

Blocks beta? NO — not a beta blocker

Action: For beta: the binary check (has account vs. doesn't) is sufficient. Add status tracking post-beta.

### No account.updated webhook handler

What it means: App doesn't get notified when a seller completes Stripe onboarding or when their account status changes.

Blocks beta? NO — not a beta blocker

Action: For beta: the existing flow re-checks on screen focus. If Stripe Connect ID is saved, the app shows "Connected". Good enough.

### No Stripe Customer per buyer

What it means: Buyers don't have a persistent Stripe identity. Cards aren't saved between sessions.

Blocks beta? NO — not a beta blocker

Action: Stripe PaymentSheet + Link already handles card saving transparently. Buyers re-enter or use Apple Pay. Fine for beta.

### Payment methods screen is informational only

What it means: Users can't add or manage saved cards. The screen just shows what methods are available.

Blocks beta? NO — not a beta blocker

Action: This is actually correct for beta. Cards are entered at checkout. Don't touch this screen.

### Deep link return from Stripe onboarding

What it means: After completing Stripe Connect onboarding in a browser, the app uses snatchit:// scheme to return.

Blocks beta? MAYBE — needs quick test

Action: The scheme "snatchit" is configured in app.json. Test it once. If it works, move on. If not, fallback: tell sellers to reopen the app manually.

### Transfer expiry not enforced

What it means: Ticket transfers have an expires_at field but nothing cleans up expired ones.

Blocks beta? NO — not a beta blocker

Action: Handle manually for beta. If a transfer expires, you resolve it via Supabase dashboard.

### No refund flow

What it means: There's no way to issue refunds through the app.

Blocks beta? NO — not a beta blocker

Action: Issue refunds manually through Stripe Dashboard for beta. Build the flow when you have volume.

# SECTION 3 — What to Remove Right Now

### app/settings/payout-method.tsx (149 lines)

Why: Dead code. Says "coming soon" but has been superseded by payout-setup.tsx. Two payout screens is confusing. If a user somehow navigates here, they see a placeholder instead of the real flow.

Action: Delete the file. Remove any navigation links pointing to /settings/payout-method.

### Placeholder Stripe key in .env.development

Why: pk_test_YOUR_TEST_KEY_HERE is not a real key. It will cause silent failures when PaymentSheet tries to initialize. This isn't dead code but it's dead configuration.

Action: Replace with your real Stripe test publishable key immediately.

### wallet_balance column concept

Why: The profiles table has a wallet_balance column. This implies an in-app wallet system. In-app wallets require money transmitter licenses in most US states. For a beta, this is a legal liability with zero user value.

Action: Don't use it. Don't display it. Don't build any UI around it. If it's showing in the profile screen, hide it. You can revisit after consulting a fintech lawyer.

# SECTION 4 — What Must Be Written Right Now

This is the absolute minimum to have working payments for beta. Nothing else.

## 1. Database: Add the missing column

Time: 1 minute. No code changes. Just SQL.

ALTER TABLE public.profiles
  ADD COLUMN IF NOT EXISTS stripe_connect_id text;

That's it. Don't add stripe_connect_status, stripe_payouts_enabled, or stripe_charges_enabled yet. The existing code only reads stripe_connect_id. Match what the code expects, nothing more.

## 2. Environment: Real Stripe keys

Time: 5 minutes.

Replace pk_test_YOUR_TEST_KEY_HERE in .env.development with your real Stripe test publishable key

Confirm STRIPE_SECRET_KEY is set in Supabase Edge Function secrets (supabase secrets list)

If not set: supabase secrets set STRIPE_SECRET_KEY=sk_test_YOUR_KEY

Confirm STRIPE_WEBHOOK_SECRET is set (for webhook signature verification)

## 3. Stripe Dashboard: Enable Connect

Time: 10 minutes.

Go to Stripe Dashboard → Settings → Connect → Enable Connect

Make sure Express accounts are enabled

Confirm webhook endpoint is registered for payment_intent.succeeded and payment_intent.payment_failed

## 4. End-to-end test

Time: 30 minutes.

Create a test seller account. Tap "Set Up Payouts". Complete Stripe Express onboarding with test data.

Create a test listing as the seller.

Create a test buyer account. Buy the listing using Stripe test card 4242 4242 4242 4242.

Verify: payment shows in Stripe Dashboard, listing marked as sold, seller's Connect account received the transfer.

Verify: push notifications fire (or at least don't crash).

If all 5 steps pass, you're good for beta.

# SECTION 5 — What Can Wait Until After Beta

stripe_connect_status / payouts_enabled / charges_enabled columns: The binary check (has connect ID or not) works for beta. Status granularity is a post-beta polish item.

account.updated webhook handler: You don't need real-time status sync for beta. The payout-setup screen re-checks on focus. If a seller completes onboarding, they'll see "Connected" when they return to the screen.

connect-dashboard-link edge function: For beta, sellers who are already connected don't need a "Manage Payouts" button. If they need to update bank info, send them to Stripe directly.

Stripe Customer per buyer (stripe_customer_id): Card saving is a retention feature. For beta, buyers re-enter cards or use Apple Pay. This is normal for early-stage apps.

Saved card management UI: Stripe Link handles this transparently. Don't build custom UI.

SetupIntent flow (add card outside checkout): Zero value for beta. Users add cards when they actually buy something.

Transfer expiry cron job: Handle the 2–3 expired transfers you'll see in beta manually via Supabase dashboard.

Refund flow: Issue refunds manually through Stripe Dashboard. You'll have maybe 5–10 refunds total during beta. Not worth building UI.

Payment methods screen upgrade: The informational screen is fine. It tells users what methods are accepted. That's all they need for beta.

Push notification issues (Expo Go limitations): Push notifications won't work in Expo Go (SDK 53+). They'll work in dev builds and production. This is an Expo limitation, not your bug.

# SECTION 6 — Beta Launch Build Order (7 Days)

## Day 1 — Unblock Payments (TODAY)

Code:

Run ALTER TABLE to add stripe_connect_id column

Set real Stripe keys in .env.development and Supabase secrets

Enable Stripe Connect in dashboard if not already done

Test:

Seller payout onboarding: tap "Set Up Payouts" → should open Stripe onboarding in browser

Buyer checkout: create listing → buy it → PaymentSheet should appear

Verify deep link return from Stripe onboarding (snatchit:// scheme)

Remove:

Delete app/settings/payout-method.tsx (dead code)

Remove any nav links pointing to /settings/payout-method

Ignore:

Status tracking, account.updated webhook, saved cards, refunds

## Day 2 — Full Payment E2E

Code:

Fix any issues found in Day 1 testing

If deep link doesn't work: add a "Tap here to check status" manual refresh button on payout-setup screen

Test:

Full cycle: seller lists ticket → buyer buys → payment succeeds → listing marked sold

Verify Stripe Transfer hits seller's Connect account

Test auction flow: bid → auction ends → winner pays → seller gets Transfer

Test edge cases: buyer backs out of checkout (reservation released?), double-buy prevention

Ignore:

Polish, status tracking, saved cards

## Day 3 — Error Handling + Edge Cases

Code:

Make sure failed payments show clear error messages (not blank screens)

Test payment_intent.payment_failed webhook fires correctly and releases Buy Now reservations

Verify the fmt$ null guard fix from earlier is working (no more toLocaleString crashes)

Test:

Use Stripe test cards for failures: 4000 0000 0000 0002 (decline), 4000 0000 0000 9995 (insufficient funds)

Test network errors: kill wifi during checkout, ensure app recovers gracefully

Ignore:

Payout status UI, refunds, transfer expiry

## Day 4 — Build Dev Build for Real Device Testing

Code:

Create an EAS development build (eas build --profile development --platform ios)

This enables push notifications, which don't work in Expo Go

Set projectId in app.json for push token generation

Test:

Install dev build on physical device

Test push notifications: buyer pays → seller gets notified, seller ships → buyer gets notified

Test Apple Pay if you have it configured

Ignore:

Android for now (unless you have testers). iOS first.

## Day 5 — Beta Invite Group Testing

Code:

Fix any bugs from Day 4

Add any missing error toasts or loading states that feel broken

Test:

Give the dev build to 3–5 trusted friends

Have them: sign up, list a ticket, buy a ticket, complete payout setup

Collect feedback on payment UX specifically

Ignore:

Feature requests, UI polish beyond "it works"

## Day 6 — Bug Fixes + TestFlight Prep

Code:

Fix critical bugs from friend testing

Switch .env to production Stripe keys (pk_live, sk_live)

Set production Stripe secrets in Supabase

Register production webhook endpoint in Stripe

Test:

One real-money test transaction (small amount, refund via Stripe Dashboard after)

Verify production webhook fires correctly

Ignore:

Anything that isn't a crash or payment failure

## Day 7 — Launch Beta

Code:

Submit to TestFlight (eas submit --platform ios)

Prepare a 1-paragraph "how to use SnatchIt" message for beta testers

Test:

Download from TestFlight on a clean device, go through full flow

Ops:

Set up Stripe Dashboard alerts for failed payments

Set up Supabase Dashboard bookmark for quick manual interventions

Be ready to issue manual refunds via Stripe Dashboard

# SECTION 7 — Final Minimal Beta Architecture

This is the leanest architecture that is legally safe, reliable, and shippable this week.

## How Buyers Pay

Buyer taps "Buy Now" or wins auction → app calls create-payment-intent edge function → Stripe PaymentSheet appears → buyer enters card or uses Apple Pay → Stripe processes payment → webhook confirms → listing marked sold.

No saved cards. No Stripe Customer. No wallet. Just PaymentSheet. This is how 90% of marketplace apps launch.

## How Sellers Get Paid

Seller taps "Set Up Payouts" → app calls create-connect-account edge function → Stripe Express onboarding opens in browser → seller enters bank info → returns to app → stripe_connect_id saved to profiles.

When a sale happens: webhook creates Stripe Transfer to seller's Connect account → Stripe deposits to their bank in 2–3 business days.

No status tracking. No dashboard link. No payout controls. Binary: "set up" or "not set up". This is sufficient.

## What Stripe Handles For You (Don't Rebuild)

PCI compliance (PaymentSheet)

Card saving (Stripe Link, transparent)

KYC / identity verification (Connect Express onboarding)

Tax forms / 1099s (Connect Express)

Payout scheduling (default daily rolling)

Fraud detection (Radar, included)

3D Secure authentication (automatic in PaymentSheet)

## What You Handle Manually During Beta

Refunds: issue through Stripe Dashboard

Disputes: respond through Stripe Dashboard

Transfer expiry: check Supabase dashboard, update status manually

Seller account issues: tell seller to contact Stripe directly for bank/ID issues

Payment failures: check Stripe Dashboard logs, contact buyer if needed

## Legal Risk Assessment

Stripe Connect Express keeps you off the hook for money transmission — Stripe is the regulated entity, not you.

Don't display or use the wallet_balance column — holding user funds without a license is a legal risk.

The 5% service fee is fine as long as it's clearly disclosed at checkout (which it is).

You should have Terms of Service that cover: marketplace liability, ticket validity, refund policy. You already have a Terms & Conditions doc — make sure it's linked in the app.

# FINAL ACTION LISTS

## 1. WRITE THIS NOW

These are the only things standing between you and beta launch.

| Action | Type | Time |
| --- | --- | --- |
| ALTER TABLE profiles ADD COLUMN IF NOT EXISTS stripe_connect_id text; | SQL | 1 min |
| Replace pk_test_YOUR_TEST_KEY_HERE with real Stripe test key | Config | 2 min |
| Set STRIPE_SECRET_KEY in Supabase secrets | CLI | 2 min |
| Set STRIPE_WEBHOOK_SECRET in Supabase secrets | CLI | 2 min |
| Enable Stripe Connect in Stripe Dashboard | Dashboard | 5 min |
| Run end-to-end payment test | Testing | 30 min |

## 2. DELETE THIS NOW

Dead code that creates confusion or risk.

| File / Item | Reason |
| --- | --- |
| app/settings/payout-method.tsx | Dead placeholder. Superseded by payout-setup.tsx. Confuses navigation. |
| Nav links to /settings/payout-method | Points to dead screen. |
| Any UI showing wallet_balance | Legal risk. Don't display held funds without money transmitter license. |

## 3. IGNORE THIS UNTIL AFTER BETA

| Item | Why It Can Wait |
| --- | --- |
| stripe_connect_status tracking | Binary check works for beta volume |
| account.updated webhook | Screen re-checks on focus; manual ops covers gaps |
| connect-dashboard-link edge function | Sellers manage their own Stripe dashboard directly |
| Stripe Customer per buyer | PaymentSheet + Link handles card saving |
| Saved card management UI | Zero beta value |
| SetupIntent flow | Users save cards at checkout, not in settings |
| Transfer expiry cron | Handle 2-3 cases manually via Supabase |
| Refund flow | Issue from Stripe Dashboard |
| stripe_customer_id column | No code reads it yet |
| stripe_payouts_enabled column | No code reads it yet |
| stripe_charges_enabled column | No code reads it yet |
| Push notification dev build | Works in production, not Expo Go |